## Slide 1
Monthly Operational Review (Support)
December 2024

## Slide 2
Highlights
Key Decisions or Escalations Required (Risks)
Tasks for coming week
Status Summary (December 2024)
Low lights
Efforts were put to stabilize SKL (Client’s gateway is up and running for 24 days now with almost no complaints)
Converted lines for Mitcham to standalone equipment; on going training is yielding desired results.
Critical fixes were released to client's environment i.e., data validation release & OEE tool tip etc.,
Automated data collection for onboarding meeting; support team will setup a demo for it for the wider audience.
Team was able to bring the back log (tickets) to the lowest value for the last 3 months (19 tickets resolved in Dec from backlog)
Four P1s observed in December (Quin, YPM, WHS Minworth, & MBC)
Setup demo for onboarding data collection tool
Release DMS app for clients with required fixes
North Star for January 2025
Enhance Playbook & uplift knowledge/training for support team
Automate this monthly support review report
Target to bring fresh-desk tickets under 10 in first quarter (2025)
Several issues identified for Managed App (fixed, awaiting release)
Radnor gateway remained offline for several days due to an IT issue (now recovered)
Decrease in engagement observed for RGW for android devices (tablets)
Two tickets still open as old as Mar 24 and May 24 that require design changes
Need engagement from account managers for outstanding IOT issues; RGEW, BPIA, MBC, Southern Champion.
P1 for YPM was a result of a release due to work done for Stonegate which has to avoided in future.
Complete information required for new client ‘Finsbury foods’ (Location, ERP adapter etc.,)
Ship extra devices to all clients to improve availability of platform

## Slide 3
Tickets on Freshdesk (Jan to December 2024)
Key Insights & improvements
Ticket volume on a decreasing trend.
Peak ticket volume observed in Mar, 2024
19 tickets resolved from the backlog; 16 tickets from November, 2024.
Unresolved tickets are as old as March, 2024
Percentage of tickets resolved is 81% for Dec 2024 compared to 77% in Nov 2024.
Legend
Customer ticket resolved
Ticket closed on freshdesk, internal ticket created
Ticket still unresolved
Chart: 
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
Resolved | 94 | 68 | 162 | 94 | 98 | 67 | 100 | 52 | 67 | 71 | 58 | 42
Closed | 28 | 27 | 45 | 23 | 28 | 16 | 19 | 15 | 22 | 40 | 12 | 6
Unresolved | 0 | 0 | 1 | 0 | 1 | 0 | 0 | 1 | 2 | 1 | 5 | 11
Grand Total | 122 | 95 | 208 | 117 | 127 | 83 | 119 | 68 | 91 | 112 | 75 | 59
Carclo latrobe feature request
Carclo India feature request
YPM bug in updating job details
Mitcham & India (Rejection by quantity feature)

## Slide 4
Tickets on Freshdesk (December 2024)
Key Insights & improvements
19 tickets resolved from backlog in Dec 2024
Unresolved (11 new + 11 carry forwarded from backlog)
Overall good progress; 4 tickets of high nature remain unresolved.
Bulk of unresolved tickets are from the platform side
Team has consistently resolved the backlog for last three months.
Legend
Low priority tickets
Medium priority tickets
High priority tickets
Critical priority tickets
Chart: Backlog of Unresolved Tickets
| Jan | Feb | Mar | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
Count of Ticket ID | 0 | 2 | 4 | 1 | 1 | 2 | 3 | 8 | 24 | 21 | 11
Accumulation | 0 | 2 | 6 | 7 | 8 | 10 | 13 | 21 | 45 | 30 | 22
Chart: Count of tickets by Priority (Unresolved)
| High | Medium | Low
Count of Priority | 4 | 5 | 2
Chart: Count of unresolved tickets by work category
| Feature request | IoT Devices | Mobile App | PBi Reports | Platform | User Request
High | 2 | 1 | 1
Medium | 1 | 3 | 1
Low | 1 | 1

## Slide 5
Tickets on Freshdesk (October 2024)
Key Insights & improvements
81% tickets were resolved/closed in Dec, indicating high efficiency of the team to handle these tickets. (77% in November)
3 tickets are waiting on ThingTrax (require prioritisation/release)
WHS pickering & SKL have highest number of tickets with varying priority.
Southern Champion has three tickets open which are currently being worked on priority
SKL, Quin & Latrobe have one ticket pending which are expected to be resolved after the next release.
Chart: Count of tickets by Status
| Resolved | Closed | Fixed/Waiting for Release | Resolved/Testing Phase | Waiting on Customer | Waiting on ThingTrax
Count of Status | 42 | 6 | 2 | 2 | 4 | 3
Chart: Top 5 Clients by ticket piority (Resolved)
| WHS Pickering | SKL | Carclo Mitcham | MBC | McColgans
Urgent | 1 | 2
High | 2 | 2 | 2
Medium | 1
Low | 5 | 1 | 2 | 2 | 3
Chart: Unresolved Tickets by Type
| Platform | IoT Devices | PBi Reports | User Request | Feature request | Mobile App
Count | 3 | 2 | 1 | 1 | 1 | 1
Chart: Unresolved tickets by Customer with priority
| southern champion | SalesDemo | SKL | Quin | Carclo Latrobe
High | 1 | 1
Medium | 2 | 1 | 1
Low | 1 | 1

## Slide 6
.
Deep Dive into resolved & Unresolved tickets (Top 2 clients of each category)
Most Tickets Resolved (Top two clients ~ Details)
WHS engaged support team for several tickets main for account creation, access and one ticket related to machines showing as offline.
SKL engaged support for the following requests:
  Account creation request [Solved by L1]
  User deletion request [Solved by L1]
  Change in configuration for Accupack3 I/O pin [Solved by L1]
  System inaccessibility (portal not working) [Solved by L1 with Special support for Jide (account manager)] ~ client is now stable since 24 after we stabilized their gateway.
Carclo Mitcham also raised 4 tickets;
  Removal of lines [Solved by L1 with support from L3]
  Change of ‘Planned non run’ to ‘No work’ [Solved by L1]
Most Unresolved Tickets (Top two clients)
Southern Champion raised two new tickets that are still not resolved:
  Alerts when machines are showing powered off (new request)
  Line 4 not showing rejections (seems device issue, awaiting feedback from customer)
Both Carclo Latrobe and SKL have one ticket open each that are still unresolved:
  Carclo Latrobe wanted to update user list/accounts (feedback awaited from customer on this)
    SKL bole machine was not showing production (resolved now after trouble-shooting device)
**Link for unresolved tickets is also provided (hyperlink) to check ticket progress
**L1 represents all those tickets that were resolved by the support department.
Chart: Resolved tickets by Customer
| WHS Pickering | SKL | Carclo Mitcham | MBC | McColgans | Carclo India
Count of Ticket ID | 7 | 5 | 4 | 4 | 3 | 3
Chart: Unresolved tickets by Customer
| southern champion | Carclo Latrobe | SKL | Quin | BPIA | SilAfrica
Count of tickets | 2 | 1 | 1 | 1 | 1 | 1

## Slide 7
Thank You

## Slide 8
Tickets on Freshdesk (Year 2024 to November 2024)
Key Insights & improvements
Ticket volume on a decreasing trend.
Peak ticket volume observed in Mar, 2024
30 tickets resolved from the backlog; 23 tickets from October, 2024.
Unresolved tickets are as old as March, 2024
Percentage of tickets resolved is 77% for Nov 2024 compared to 84% in Oct 2024.
Legend
Customer ticket resolved
Ticket closed on freshdesk, internal ticket created
Ticket still unresolved

## Slide 9
Tickets on Freshdesk (November 2024)
Key Insights & improvements
36 tickets resolved from backlog in Nov 2024
Unresolved (21 new + 9 carry forwarded from backlog)
Overall good progress; 8 tickets of high nature remain unresolved.
Bulk of unresolved tickets are from the platform side
Legend
Low priority tickets
Medium priority tickets
High priority tickets
Critical priority tickets

## Slide 10
Tickets on Freshdesk (November 2024)
Key Insights & improvements
77% tickets were resolved/closed in Nov, indicating high efficiency of the team to handle these tickets. (84% in October)
6 tickets are waiting on ThingTrax (require prioritisation/release)
SKL & Carclo Mitcham have highest number of tickets with varying priority.
RGE Baltic has two tickets Open, but both are pending on client for feedback
Carclo Latrobe requires discussion with client (URL Change activity)
Both MBC & Carclo India have one ticket open each.

## Slide 11
.
Deep Dive into resolved & Unresolved tickets (Top 2 clients of each category)
Most Tickets Resolved (Top two clients ~ Details)
STL was treated on priority with multiple requests coming in for factory report & daily report not getting delivered.
  Issues reported with factory dashboard report [L1]
  Configuration for Accupack 2 (L1)
  Daily report failed to trigger [L1]
  Device replacement and energy configuration [L1]
Carclo Mitcham had multiple requests/tickets:
  Password change request [L1]
  Gantt chart not loading [L3]
  Training issues on accumulation feature [L1]
  Addition of downtimes [L1]
  ERP orders were missing [L3]
Most Unresolved Tickets (Top two clients)
RGE Baltic reported two issues:
  Unable to change sequence of jobs [Open, requested customer for video evidence]
  IMM51 not showing production [Pending on customer]
Southern Champion reported one issue related to app and one was a long pending task for Net-suite
  New one app version not allowing to add downtime [Resolved ~ Training issue]
  Labor hours are showing as zero in jobs imported from ERP [Release required & action from customer]
**Link for unresolved tickets is also provided (hyperlink) to check ticket progress
**L1 represents all those tickets that were resolved by the support department.